Helen and John C. Hartmann Department of Electrical and Computer Engineering

ECE 414 Senior Design Project Proposal

Team number

Project Title: Multilingual Sign-to-Speech Communication Device: Edge-Deployed ASL Recognition with Confidence-Gated Speech Output

# Name(s): Zeynep Hafsa Cakici 	ID# 31699521

# Name(s): Dorukhan Cakir 		ID# 31699799

# Name(s): Merrick Simmons		ID# 31623224

# Name(s): Asmar Hasanova		ID# 31699507

- Abstract

We propose a portable, self-contained device that recognizes American Sign Language and speaks the result aloud in a selected language. A camera captures the signer, an on-board machine-learning model recognizes signs from a defined vocabulary, and the output is spoken only after the user confirms it on screen. The system abstains rather than voice an uncertain reading. A microphone and speech recognition display the hearing person's reply as text, making the exchange two-way. Components: camera, embedded graphics processing unit (GPU) computer, microphone, speaker, display. Intended for Deaf users, hospitals, schools and public services, where on-demand interpreters are costly or unavailable.

2. Table of Contents

3. Introduction	3

3.1 Background	3

3.2 Problem Statement	4

3.3 Objectives	4

3.4 Proposed Approach	6

3.5 Current Trends	8

3.6 Existing Systems	8

3.7 Ethics, Economics and Sustainability	9

4. Technical Goals	10

4.1 Goal 1: Sign Recognition with Abstention	11

4.2 Goal 2: Confirmed Multilingual Speech and Two-Way Conversation	12

4.3 Goal 3: Offline Embedded Integration	12

4.4 Team Responsibilities	13

5. Projected Community Impact and Relevant Ethical Issues	14

5.1 Community Impact	14

5.2 Ethical Issues	15

6. Relevant Engineering Standards, Project Constraints, Risk and Uncertainty	16

6.1 Relevant Engineering Standards	17

6.2 Project Constraints	19

6.3 Risk and Uncertainty Assessment	21

12. References	25

3. Introduction

American Sign Language (ASL) is a complete natural language with its own grammar and vocabulary, distinct from English, and it is the primary language of about 500,000 Deaf and hard-of-hearing people in the United States [1]. When a Deaf ASL user needs to communicate with a hearing person who does not sign, a certified interpreter is usually needed, but one is often unavailable. Automatic translation could help fill this gap.

3.1 Background

Automatic sign language processing has advanced quickly, but no system yet translates ASL reliably enough for general real-world use [1]. Research is divided into two tasks. Isolated sign language recognition (ISLR) identifies a single sign from a fixed vocabulary. On the ASL Citizen dataset, which contains 83,399 videos of 2,731 signs from 52 signers, the best published baseline reaches 63.1% top-1 accuracy on signers not seen during training [2]. Sign language translation (SLT) converts continuous signing into full sentences. SLT models have traditionally been trained on glosses, written labels for each sign in a sentence, which are expensive to annotate and scarce for ASL [3].

Recent research is therefore moving toward gloss-free and self-supervised models. SignDino, for example, learns sign representations from video without any gloss or text labels [4]. Gan et al. similarly learn sign features without text supervision and use them for gloss-free translation [5]. A parallel trend is lightweight models that work on body and hand landmarks rather than on full video frames, which makes them small and fast enough for embedded hardware. MediaPipe is a widely used framework for extracting such landmarks [6]. The winning solution of the Google – Isolated Sign Language Recognition competition on Kaggle, a one-dimensional convolutional neural network (1D-CNN) combined with a transformer, is one example of a landmark-based recognizer [7]. Pose-only models have also been applied to continuous sign language recognition [8].

Because gloss-free continuous translation still requires large models and datasets, our project uses landmark-based isolated recognition over a limited vocabulary. This approach runs offline on an embedded graphics processing unit (GPU), can be evaluated sign by sign, and produces confidence scores that the device can use to abstain rather than guess.

3.2 Problem Statement

Deaf ASL users often cannot get an interpreter when they need one. In a recent survey of 32 U.S. Deaf and hard-of-hearing ASL users, participants most often wanted an interpreter but could not get one in medical settings, followed by professional and educational settings [1]. These are exactly the settings where interpreting is legally mandated, which shows that the problem is not only one of law but of availability [1]. Interpreters are costly, often must be booked in advance, and can take hours to arrive, especially in rural areas or at short notice [1].

Existing automated approaches also have three practical weaknesses. First, they typically output a translation even when uncertain, and a wrong translation can be worse than none, especially in high-stakes settings. Second, cloud-based systems need a reliable internet connection and stream video of the user to remote servers, which raises privacy concerns. Third, most are one-way: they convert signing to text but give the hearing person no way to reply without a second device.

Our device addresses each of these weaknesses. All processing runs locally on an embedded GPU, so the device works without a network connection and no video leaves it. A built-in microphone converts the hearing person's speech to on-screen text, so a single device supports a two-way conversation. The device speaks a sentence only after the user confirms it on screen, and when its confidence is low it shows a list of candidate signs instead of guessing. The device is intended to provide access when an interpreter is unavailable, such as at a service counter, a front desk, or while waiting for an interpreter to arrive. It is not a replacement for certified interpreters.

3.3 Objectives

The objective of this project is to design and build a portable prototype that lets a Deaf ASL user hold a short two-way conversation with a hearing person who speaks English, Turkish or Spanish, without an internet connection. The prototype is scoped to structured, everyday exchanges such as those at a service counter or front desk. Its technical goals, summarized in Table 1, are to recognize a vocabulary of 100–250 ASL signs at no less than 75% top-1 and 90% top-5 accuracy on signers not seen during training; to speak a confirmed sentence in the selected language within 1.2 s of the user's confirmation; to show the hearing person's spoken reply as English text; and to run entirely on an embedded GPU. The project also has a reliability objective: the device should abstain rather than voice a translation it is not confident in, and we will report its accuracy on the sentences it does speak, not only its overall accuracy. These figures are design targets; measured results will be reported as the project progresses.

We chose the service-counter setting based on Deaf users' own priorities. Fig. 1 summarizes the survey ratings by setting. “Going into a business” received the highest willingness to use automatic translation, and every participant showed at least some willingness there; self-service kiosks and informal educational activities followed, while mental healthcare, education settings and formal personal events ranked lowest (Fig. 1(b)) [1]. Business settings also show a moderate unmet need for interpreters (Fig. 1(a)), so a device there would fill a real gap where users are most open to the technology. Participants also held their lowest accuracy expectations for kiosk-type exchanges and their highest for medical settings [1]. A service counter is therefore a realistic first target for a system with a vocabulary of a few hundred signs.

Fig. 1. Mean ratings by setting from a survey of 32 Deaf and hard-of-hearing ASL users: (a) how often they wanted a professional interpreter but could not get one; (b) how willing they would be to use automatic sign language translation. Settings are ordered by (b); the target setting of this project is highlighted. Data from Tran et al. [1]; means computed from the published response distributions.

Table 1. Design targets for the proposed device.

| Parameter | Target | Rationale |
| --- | --- | --- |
| Vocabulary | 100–250 ASL signs, with fingerspelling as a fallback | Covers common service-counter exchanges |
| Top-1 accuracy (unseen signers) | ≥ 75% | Best published baseline is 63.1% on all 2,731 ASL Citizen signs [2] |
| Top-5 accuracy (unseen signers) | ≥ 90% | The correct sign should almost always appear in the candidate list |
| Latency | < 1.2 s from confirmation to speech | Keeps the conversation flowing |
| Output languages | English, Turkish, Spanish | Chosen by the user on the touchscreen |
| Connectivity | Fully offline | Works anywhere; no video leaves the device |
| Platform | NVIDIA Jetson Orin Nano | Embedded GPU in a portable enclosure |

3.4 Proposed Approach

Fig. 2 shows how the device is used at a service counter. A single red-green-blue (RGB) camera and the touchscreen face the Deaf user, while the speaker and microphone face the hearing staff member. Body, hand and face landmarks are extracted from each camera frame with MediaPipe [6]. In natural signing, signs flow into each other with minimal pauses, and segmenting them automatically is still an open research problem [9]. The user therefore signs one sign at a time and returns the hands to a rest position between signs, and the device uses this rest pose to mark where each sign ends. A lightweight landmark-based model classifies each sign and outputs its five most likely labels with confidence scores; its design follows the winning Kaggle solution [7]. The model will be trained on the ASL Citizen dataset and evaluated on its signer-independent test split, as well as on recordings from our own test users [2]. Words outside the vocabulary, such as names, will be handled by a fingerspelling fallback that recognizes letters one at a time.

Fig. 2. The proposed device in use at a service counter (side view). The camera and touchscreen face the Deaf user; the speaker and microphone face the hearing staff member. All processing runs on the Jetson Orin Nano inside the base, without a network connection.

The recognized signs are ASL glosses, not English. ASL has its own word order and grammar, so a sequence such as STORE ME GO must become “I am going to the store.” A sentence builder performs this step, using templates for common phrases in the target setting and a small language model as a fallback, in line with recent work that applies pretrained language models to gloss-to-text translation [10]. The English sentence is shown on the touchscreen for the user to confirm or edit. Only confirmed sentences are translated into Turkish or Spanish with the No Language Left Behind (NLLB-200) translation model [11]. They are then spoken by Piper, an offline neural text-to-speech system [12]. In the reverse direction, a voice-activity detector starts listening when the hearing person speaks, and the microphone is muted while the device itself is speaking so that it does not transcribe its own voice. The reply is then transcribed and translated into English by the Whisper speech recognition model [13]. The text appears on the same touchscreen, so the hearing person needs no screen: they hear the device's speaker and speak into its microphone.

The device decides when to speak using the recognizer's confidence. If the confidence for a sign is above a threshold, the top sign is accepted; otherwise the touchscreen shows the five most likely candidates and the user picks one or signs again. Nothing is spoken until the user confirms the complete English sentence. This follows the idea of selective prediction, in which a model may abstain on uncertain inputs to raise accuracy on the answers it does give [14]. We will evaluate this trade-off with risk–coverage curves and report accuracy separately for each test signer.

3.5 Current Trends

Three trends shape the field. First, research is moving from gloss-based pipelines toward gloss-free and self-supervised models that learn from large amounts of unlabeled video [4], [5]. Pretrained language models are also increasingly used for the language side of translation [10]. Second, models are moving onto consumer and embedded hardware. Landmark-based recognizers are small enough to run in real time on phones and single-board computers, which makes offline, privacy-preserving devices practical [6], [7]. Third, the field increasingly recognizes that sign language technology must be designed with Deaf communities rather than for them. Researchers have called for systems built around specific, real-world use cases with input from Deaf culture and linguistics experts [15]. Deaf and hard-of-hearing participants in recent studies also emphasize Deaf-led design and warn of harm when they are excluded from decisions [16]. Our project follows the second and third trends directly; it does not attempt gloss-free continuous translation, which still requires large models and datasets.

3.6 Existing Systems

No automatic ASL translation system is yet reliable enough for general use [1]. The best-known commercial effort, SignAll, combines multiple cameras with natural language processing to translate ASL into English text [17]. Patents show several other approaches, summarized in Table 2. Avodah's system uses multiple cameras with a depth sensor [18]. Sign-Speak's system recognizes signs from a single camera using cloud processing [19]. Bosch's system uses gloves with motion sensors [20], and an earlier Hitachi system uses data gloves or a camera with speech output [21]. The closest to our design is Sign-Speak's system, which also works from a single camera and, in one embodiment, lets the user choose among the three most likely translations [19]. As Fig. 3 shows, however, its recognition runs on a remote server, so it needs a network connection and sends the user's data off the device [19]. Our device differs from all four in combining single-camera input, fully offline processing on an embedded GPU, confidence-gated output and speech in several languages. It is also a form factor the Deaf community is open to: 69% of the survey participants were comfortable using a stand-alone system of this kind, compared with 38% for wearables [1].

Table 2. Comparison of patented sign language translation systems with the proposed device.

| System | Input | Processing | Output |
| --- | --- | --- | --- |
| Avodah [18] | Multiple cameras and a depth sensor | On device and in the cloud | Text, speech or a signing avatar; two-way |
| Sign-Speak [19] | Single camera | Remote server (requires a network connection) | Text in a target language; optional menu of the three most likely translations |
| Bosch [20] | Gloves with motion sensors | External processor | Text or audio in one or more languages |
| Hitachi [21] (expired) | Data gloves or camera | Local computer | Text or synthesized speech |
| Proposed device | Single RGB camera and microphone | On device, fully offline | Speech in English, Turkish or Spanish after user confirmation; reply shown as English text |

Fig. 3. Translation architecture in the Sign-Speak patent. A mobile capture device sends data to a remote server, where features are extracted and signs are matched against a sign and sentence base. Reproduced from U.S. Patent Appl. Pub. 2022/0327961 A1 [19].

3.7 Ethics, Economics and Sustainability

Surveys of Deaf communities also identify the ethical risks of this technology. More than 80% of the participants in the U.S. survey were concerned about hearing people profiting from ASL, systems missing ASL grammatical features, automatic translation weakening the legal right to other accommodations, and poorer performance for some users than others [1]. A 2025 global survey found the same pattern: about 80% of Deaf respondents were concerned about hearing people making money from sign language technology, and about 70% about the lack of Deaf people leading or contributing to it (Fig. 4) [16]. We address these concerns directly. The device is presented as a way to communicate when an interpreter is unavailable, not as a substitute that could justify withholding one. Its limits are stated plainly: it recognizes individual signs and does not capture facial grammar or continuous signing. Accuracy will be reported for each test signer, not only as an average. We will seek input from Deaf ASL users when choosing the vocabulary and testing the device, as recommended by previous studies [15], [16]. Because video never leaves the device, the design also avoids the privacy risk of streaming a user's image to a remote server.

Fig. 4. Concerns about sign language technologies among Deaf, hard-of-hearing and hearing respondents in a global survey; numbers in parentheses are the number of mentions. Reproduced from Atwell et al. [16] under the Creative Commons Attribution 4.0 (CC BY 4.0) license.

Economically, certified interpreters are costly and often must be scheduled in advance [1]. Our device is built from off-the-shelf components (an embedded GPU module, a camera, a microphone, a speaker and a display) and uses open-source models, so once built it has no per-use service fees or cloud costs. A detailed cost estimate is given in Section 9. For sustainability, the device runs on a low-power embedded module rather than a desktop GPU or cloud servers, which keeps energy use low and avoids continuous data transmission. Standard, replaceable components make the device repairable and upgradable, and the software can be moved to newer hardware instead of the device being discarded.

4. Technical Goals

This section defines the three major technical goals of the project. Each goal corresponds to one part of the system shown in Fig. 2 and has measurable targets, so that the prototype can be validated objectively during ECE 416. The goals build on each other: Goal 1 produces recognized signs, Goal 2 turns them into a confirmed spoken sentence and carries the reply back, and Goal 3 makes the complete system run on portable hardware without a network connection. Table 3 summarizes the targets and how each will be verified, and Table 4 lists the team members responsible for each goal.

4.1 Goal 1: Sign Recognition with Abstention

The first goal is to recognize a vocabulary of 100–250 ASL signs from the camera image, and to know when the recognition is not reliable. The vocabulary will be chosen for the service-counter setting, covering greetings, common requests, questions about prices and directions, numbers and basic responses. To make sure the selected signs are the ones Deaf users actually need, the vocabulary will be reviewed with Deaf ASL users before training begins.

Recognition works on body and hand landmarks rather than raw video, which keeps the model small enough for the embedded hardware. MediaPipe extracts the landmarks from each frame [6], and the user returns the hands to a rest position between signs so that the device can tell where each sign ends. A lightweight landmark-based classifier, following the design of the winning Kaggle solution [7], will be trained on the ASL Citizen dataset [2] and outputs the five most likely signs with a confidence score for each.

The confidence scores are as important as the predictions themselves, because the device uses them to decide whether to accept a sign or to ask the user. A calibration step will adjust the scores so that, for example, signs reported with 90% confidence are correct about 90% of the time. The targets are at least 75% top-1 and 90% top-5 accuracy on signers not seen during training, measured on the ASL Citizen signer-independent test split and on recordings from our own test users. In addition, we will report the accuracy on the signs the device accepts together with the share of signs it accepts, using risk–coverage analysis [14]. Accuracy will be reported separately for each test signer, so that any signer for whom the system performs poorly is visible rather than hidden in an average. The fingerspelling fallback described in Section 3.4, which handles words outside the vocabulary such as names by recognizing letters one at a time, is treated as a stretch goal: it will be added once the main vocabulary meets the targets above, and it is not part of the accuracy targets.

4.2 Goal 2: Confirmed Multilingual Speech and Two-Way Conversation

The second goal is to turn the recognized signs into a correct spoken sentence in the language the user selects, and to carry the hearing person's reply back as text. Recognized signs are ASL glosses, so a sentence builder first produces natural English. It uses templates for frequent service-counter phrases, such as “I would like ___” or “How much is ___?”, and falls back to a small language model for other sign sequences [10].

The English sentence is shown on the touchscreen, where the user can confirm it, replace a word with another candidate, delete a word, or sign again. Only a confirmed sentence is passed on. If Turkish or Spanish is selected, the sentence is translated with NLLB-200 [11]; if English is selected, translation is skipped. Piper then speaks the sentence with a voice for the selected language [12]. In the reverse direction, a voice-activity detector starts recording when the hearing person speaks, and the microphone is muted while the device is speaking. Whisper transcribes the reply and translates it into English [13], using the selected language as a hint to improve accuracy, and the text is shown on the touchscreen.

The main target for this goal is a latency of less than 1.2 s from the user's confirmation to the start of speech, which keeps the conversation flowing. Translation quality will be checked on a fixed test set of service-counter phrases, with each Turkish and Spanish output rated by native speakers. The accuracy of the reply channel will be measured as the word error rate of the transcription on recorded test replies.

4.3 Goal 3: Offline Embedded Integration

The third goal is to run the complete system on an NVIDIA Jetson Orin Nano, which the team will purchase, in a portable enclosure with a camera, touchscreen, microphone and speaker. All processing must happen on the device without any network connection, which is what allows the device to protect users' privacy and to work in places without internet access.

Running several neural networks at the same time on an embedded module is the main engineering challenge of the project. The landmark extractor, sign recognizer, sentence builder, translation model, text-to-speech system and speech recognizer all share the module's 8 GB of memory and its graphics processor. The models will therefore be converted to optimized runtimes such as ONNX Runtime or TensorRT, and the smallest model size that meets the accuracy targets will be chosen for each component. The targets are landmark extraction and recognition at no less than 15 frames per second during live use, all models fitting within the available memory, and a complete conversation working with networking disabled. We will also measure the device's power draw in watts, both idle and in use, to choose between battery and wall power.

4.4 Team Responsibilities

Each technical goal has a responsible team member, listed in Table 4. Goal 2 has the most separate components, from the sentence builder and touchscreen interface to translation, text-to-speech and speech recognition, so it is shared by two members. Tasks that span the whole project, including the schedule, reports, presentations and testing with Deaf ASL users, are shared by the entire team, and members will support each other at integration points such as the interface between the recognizer and the sentence builder.

Table 3. Measurable targets and verification methods for the technical goals.

| Goal | Target | How it will be verified |
| --- | --- | --- |
| 1. Sign recognition | ≥ 75% top-1 and ≥ 90% top-5 accuracy on unseen signers, for 100–250 signs | ASL Citizen signer-independent test split and recordings from our own test users |
| 1. Sign recognition | Accuracy on accepted signs reported together with the share of signs accepted | Risk–coverage curves over a range of confidence thresholds |
| 1. Sign recognition (stretch goal) | Fingerspelling of out-of-vocabulary words such as names | Letter accuracy on recorded fingerspelled words |
| 2. Language and speech | < 1.2 s from the user's confirmation to the start of speech | Timestamps logged on the device for every test sentence |
| 2. Language and speech | Turkish and Spanish output judged acceptable for service-counter phrases | A fixed test set of phrases rated by native speakers |
| 2. Language and speech | Hearing person's reply shown as readable English text | Word error rate of the transcription on recorded test replies |
| 3. Embedded integration | ≥ 15 frames per second for landmark extraction and recognition | Profiling on the Jetson Orin Nano during live use |
| 3. Embedded integration | All models fit within 8 GB of memory; full conversation works offline | Memory monitoring and end-to-end tests with networking disabled |
| 3. Embedded integration | Power draw measured to select the power supply | Power measurement in watts during idle and active use |

Table 4. Team responsibilities for the technical goals.

| Goal | Responsible members | Main tasks |
| --- | --- | --- |
| Goal 1: Sign recognition | Asmar Hasanova | Vocabulary selection with Deaf ASL users, landmark extraction, rest-pose segmentation, model training, confidence calibration, accuracy evaluation |
| Goal 2: Language and speech | Dorukhan Cakir, Zeynep Hafsa Cakici | Sentence builder, touchscreen interface, translation, text-to-speech, speech recognition, latency measurement |
| Goal 3: Embedded integration | Merrick Simmons | Hardware purchase and setup, enclosure, deployment and optimization on the Jetson Orin Nano, frame-rate and power measurement |

5. Projected Community Impact and Relevant Ethical Issues

5.1 Community Impact

The main beneficiaries of this project are Deaf ASL users, a group whose need for interpreters often goes unmet [1]. In everyday situations such as buying something at a store, asking a question at a bank or checking in at a front desk, a Deaf person today often has to write notes, rely on a family member to interpret, or simply leave without the information they needed. The device lets them communicate in their own language and on their own, with the hearing person hearing a spoken sentence instead of reading a note. Because the user confirms every sentence before it is spoken, they stay in control of what is said on their behalf.

The device also serves multilingual communities. Because the spoken output can be in English, Turkish or Spanish, a Deaf customer can communicate directly with staff or family members who are more comfortable in Turkish or Spanish than in English. This matters in diverse regions such as New Jersey, where many families and workers speak a language other than English at home.

Businesses and public services benefit as well. Under the Americans with Disabilities Act (ADA), businesses and nonprofits that serve the public must communicate effectively with people who have communication disabilities [22]. For long or complex conversations, a qualified interpreter remains the right solution, and the device does not replace one. For short, routine exchanges for which an interpreter is rarely available at short notice, the device gives staff a practical way to communicate. Because it runs offline, it can also be used in rural areas and in buildings without reliable internet access.

The design also has environmental benefits. Running on a low-power embedded module instead of cloud servers reduces energy use and avoids the continuous upload of video. Because the device is built from off-the-shelf, replaceable parts and open-source software, it can be repaired and upgraded rather than discarded, and its software can be moved to newer hardware at the end of the module's life.

5.2 Ethical Issues

We follow the IEEE Code of Ethics, which asks engineers to hold paramount the safety, health and welfare of the public, to protect the privacy of others, to avoid harm, to treat all persons fairly, and to be honest and realistic in stating claims [23]. The most important ethical issues for this project are discussed below, and Table 5 summarizes all of them together with our response to each.

The first issue is the risk of replacing interpreters. In the U.S. survey, 28 of the 32 Deaf and hard-of-hearing participants (88%) were concerned that automatic translation could weaken the legal protections of their right to accommodations such as interpreters [1]. A device like ours could be misused by an organization as a cheaper substitute in situations where a qualified interpreter is required. We will therefore describe and label the device as an aid for situations where no interpreter is available, and state this both in its documentation and on its start screen.

The second issue is harm from wrong translations. A misrecognized sign can change the meaning of a sentence, and in medical, legal or financial situations the consequences can be serious. Our design addresses this in two ways: the device abstains and shows candidate signs when it is unsure, and nothing is spoken until the user has read and confirmed the English sentence. High-stakes settings remain outside the intended use of the prototype.

The third issue is fairness. Sign recognition systems can work less well for some people, for example because of differences in signing style, handedness, skin tone or lighting. We will test with signers who differ in these respects, report accuracy for each signer rather than only an average, and publish any limits we find. Privacy and consent are closely related: the camera captures users' faces and bodies, so all processing stays on the device and no video or audio is stored or transmitted. We use consent-based training data such as ASL Citizen [2], and any recordings we make ourselves will be collected with written consent.

Finally, Deaf involvement is the issue that Deaf communities themselves rank highest. Both surveys cited in Section 3 show that the strongest concerns are hearing people profiting from ASL and sign language technology being built without Deaf input [1], [16]. We will therefore contact the ASL community at NJIT before choosing the vocabulary, invite Deaf signers to test the prototype, credit their contributions, and adjust the design based on their feedback. Any testing with people will follow NJIT's requirements for research involving human participants.

Table 5. Ethical issues and how the project addresses them.

| Issue | Risk | Our response |
| --- | --- | --- |
| Replacing interpreters | Organizations could use the device to avoid providing a required interpreter, weakening Deaf users' legal rights | Present and label the device as an aid for when no interpreter is available, in all documentation and on its start screen |
| Wrong translations | A mistranslation in a medical, legal or financial exchange can cause harm | Nothing is spoken without user confirmation; the device abstains when unsure; high-stakes settings are out of scope |
| Unequal performance | Accuracy may be lower for some signers because of signing style, handedness, skin tone or lighting | Test with diverse signers and report accuracy for each signer, along with known limits |
| Privacy | The camera captures users' faces and bodies, and the microphone records the reply | All processing stays on the device; no video or audio is stored or transmitted |
| Data consent | Training data come from real people | Use consent-based datasets such as ASL Citizen; obtain written consent for any recordings we make |
| Deaf involvement | Hearing-led projects that profit from ASL are the community's top concern | Involve Deaf ASL users in vocabulary selection and testing, and credit their contributions |
| Scope and honesty | Users may expect full ASL translation | State plainly that the device recognizes individual signs and does not capture facial grammar |
| Accessibility | Replies shown as English text may be hard for users less fluent in written English | Use short sentences and an adjustable font size; record this as a known limitation |

6. Relevant Engineering Standards, Project Constraints, Risk and Uncertainty

This section lists the engineering standards that guide the design and testing of the device, the constraints that limit the design, and the main risks to the project together with the steps we will take to reduce them.

6.1 Relevant Engineering Standards

We searched the IEEE Standards Association catalog and U.S. national standards for documents that apply to an artificial intelligence (AI) based assistive device that records people with a camera and a microphone. Six standards were selected: four IEEE standards covering ethical design, data privacy, verification and model evaluation, and two national documents covering equipment safety and AI risk management. Each is given below with its number, title, a short description and its relevance to the project.

IEEE 7000-2021, IEEE Standard Model Process for Addressing Ethical Concerns during System Design [24]

Description. This standard defines a process for identifying the values of the people a system affects, turning those values into ethical requirements, and tracing them through the system design and its risk assessment. It applies from the earliest concept stage and works with an organization's existing development life cycle.

Relevance to the project. The Deaf community's main concerns about sign language technology are being left out of its design, harm from wrong translations, and the replacement of human interpreters [1], [16]. IEEE 7000 gives us a structured way to address these concerns instead of treating them as an afterthought. We will collect values from Deaf ASL users at NJIT during vocabulary selection, write them as requirements (for example, “nothing is spoken without the user’s confirmation” and “the device never presents itself as a replacement for an interpreter”), and trace each requirement to a design feature and a test. Table 5 in Section 5 is the starting point of this trace.

IEEE 7002-2022, IEEE Standard for Data Privacy Process [25]

Description. This standard specifies an engineering process for building privacy into products and systems that use personal data. It includes privacy impact assessments, which find where privacy controls are needed, and checklists to confirm that those controls are in place.

Relevance to the project. The device continuously captures the user’s face, body and hands, and the hearing person’s voice, which are personal data. We will carry out a privacy impact assessment for both the device and our own test recordings. It will document that all processing stays on the device, that no video or audio is stored or transmitted during normal use, and that test recordings are made only with written consent, saved as body and hand landmarks rather than video where possible, and kept in the team’s private storage.

IEEE 1012-2024, IEEE Standard for System, Software, and Hardware Verification and Validation [26]

Description. This standard defines verification and validation (V&V) processes, tasks, inputs and outputs for the whole life cycle of systems, software and hardware, including off-the-shelf and reused components. The required V&V tasks grow with the integrity level of each part of the system. It replaces IEEE 1012-2016.

Relevance to the project. Our system combines a sign recognition model that we train with off-the-shelf models (MediaPipe, NLLB-200, Piper and Whisper) and purchased hardware. Following this standard, we will write a V&V plan that links every target in Table 3 to a verification method, the test data and a pass criterion, and that verifies each component on its own before the end-to-end tests on the Jetson Orin Nano. Because a wrong spoken sentence can mislead the listener, the confidence threshold and the confirmation screen are treated as the highest-integrity parts of the system and are tested most thoroughly.

IEEE 2841-2022, IEEE Recommended Practice for Framework and Process for Deep Learning Evaluation [27]

Description. This recommended practice gives a set of evaluation indicators and a process for assessing deep learning algorithms through the requirements, design, implementation and operation stages, with the aim of improving their reliability.

Relevance to the project. Sign recognition, translation, speech synthesis and speech recognition in our device are all deep learning models. We will use this framework to define how each model is evaluated: on test signers who were never seen during training, with accuracy reported for each signer, calibration error and risk–coverage curves [14], and not only a single average accuracy. This is important because our preliminary results already show large differences in accuracy between signers (Section 6.3).

ANSI/UL 62368-1 (3rd edition, 2019), Audio/Video, Information and Communication Technology Equipment – Part 1: Safety Requirements [28]

Description. This is the U.S. national safety standard for electronic equipment such as computers, displays and audio devices, harmonized with the international standard IEC 62368-1. It classifies the energy sources inside the equipment (electrical, thermal and fire) and specifies safeguards that protect users from them.

Relevance to the project. The device is used close to people for long periods and contains a power supply, a processor module that runs hot under load, and possibly a lithium-ion battery. We will use only power supplies and batteries already certified to this standard, keep the outside of the enclosure at a safe touch temperature, provide ventilation for the Jetson module, and protect cables against strain and short circuits. We will not certify the prototype itself, but designing to this standard keeps the path to a real product open.

NIST AI 100-1, Artificial Intelligence Risk Management Framework (AI RMF 1.0) [29]

Description. This voluntary U.S. framework from the National Institute of Standards and Technology helps organizations manage the risks of AI systems through four functions: Govern, Map, Measure and Manage. It is organized around the characteristics of trustworthy AI, including validity and reliability, safety, fairness, privacy and transparency.

Relevance to the project. The framework matches the way we handle errors in this project. We map where a recognition error can harm a user, measure the error (accuracy for each signer, calibration and acceptance of signs outside the vocabulary), and manage it through abstention, user confirmation and a clear statement of what the device cannot do. The risk assessment in Section 6.3 follows this structure.

6.2 Project Constraints

The design is limited by six groups of constraints: technical, economic, legal and regulatory, ethical and social, time, and environmental, health and safety constraints. Each is explained below.

Technical constraints. The complete system must run on an NVIDIA Jetson Orin Nano, which has 8 GB of memory shared between the processor and the graphics processing unit (GPU). Landmark extraction, sign recognition, the sentence builder, translation (NLLB-200), speech synthesis (Piper) and speech recognition (Whisper) must all fit in this memory, which limits model size and requires reduced numerical precision and loading some models only when they are needed. The device must also meet the timing targets in Table 3: at least 15 frames per second for landmark extraction and recognition, and less than 1.2 s from the user’s confirmation to the start of speech. Input comes from a single RGB camera with no depth sensor, so lighting, background, camera angle and distance all affect the landmarks. Recognition is limited to a fixed vocabulary of 100–250 signs made one at a time or a few in a row, and facial grammar is not modeled. Finally, the device must work fully offline, so no cloud services can be used for any part of the pipeline.

Economic constraints. The prototype has no outside funding: the four team members will split its cost equally. It therefore uses off-the-shelf parts and open-source software with no license fees. Table 6 gives the estimated hardware cost of one prototype, about $485–$640, or about $120–$160 per team member (the detailed estimate will be given in Section 9). Model training uses free or low-cost cloud GPU time (Kaggle and Google Colab), which limits how large the models and how long the training runs can be. For the device to be useful to businesses and public services, its total cost must stay far below the cost of repeated interpreter services [1].

Table 6. Estimated hardware cost of one prototype (prices to be confirmed at purchase).

| Component | Purpose | Estimated cost (USD) |
| --- | --- | --- |
| NVIDIA Jetson Orin Nano developer kit | Runs all models on the device | 250 |
| NVMe solid-state drive, 256 GB | Operating system and model storage | 30–40 |
| USB RGB camera, 1080p | Captures the signer | 40–70 |
| USB microphone | Captures the hearing person’s reply | 20–40 |
| Powered speaker | Plays the spoken output | 15–30 |
| 7-inch touchscreen display | Confirmation screen and reply text | 60–90 |
| Enclosure (3D printed), cables and mounts | Housing and assembly | 20–40 |
| Battery pack (optional) | Portable operation | 50–80 |
| Total |  | 485–640 |

Legal and regulatory constraints. Under the Americans with Disabilities Act (ADA), businesses and public services must communicate effectively with Deaf people, which often means providing a qualified interpreter [22]. The device must therefore never be presented as a replacement for an interpreter. The data and models we use also carry license conditions. ASL Citizen may be used only for non-commercial research, and neither the data nor anything derived from it may be redistributed; the Kaggle competition data may not be redistributed either; and the NLLB-200 translation models are released for non-commercial use only, and each Piper voice has its own license that must be checked. A commercial version would need a different translation model and newly licensed training data. Recordings of Deaf participants require written consent, and we must check with NJIT whether Institutional Review Board (IRB) approval is needed before we record them. If the device became a product, it would need Federal Communications Commission (FCC) equipment authorization under Part 15 as a digital device before it could be sold, and safety certification (Section 6.1).

Ethical and social constraints. As discussed in Section 5, the device must not speak a sentence the user has not confirmed, must work fairly for different signers, must state its limits honestly, and must be designed with Deaf ASL users rather than for them [16]. These are design constraints and not only goals: for example, the confirmation step adds time to every sentence, but it cannot be removed to meet the latency target.

Time constraints. The proposal must be completed within one semester, following the ECE 414 schedule, and the device must be built and tested in ECE 416. Each training run of the recognizer takes several hours on the available cloud GPUs, hardware delivery takes time, and work with Deaf participants depends on their availability and on any IRB review. These limits favor proven, existing models over new research, and require the three technical goals to be developed in parallel using the interfaces agreed between them.

Environmental, health and safety constraints. The device should be portable and run for a full working session, so its power draw must be low enough for a battery; the Jetson module offers several power modes, such as 15 W and 25 W, and the final mode will be chosen from measurements. Heat from the module must be removed without making the enclosure hot to touch. The device must be electrically safe (Section 6.1), and it uses standard, replaceable parts so that it can be repaired or upgraded instead of becoming electronic waste.

6.3 Risk and Uncertainty Assessment

Each risk was rated by how likely it is to happen and how much it would affect the project. Table 7 defines the high, moderate and low levels, and Table 8 lists the main risks and uncertainties for each task, with the steps we will take to reduce them. Where possible, the ratings are based on our preliminary experiments with the Google Isolated Sign Language Recognition (Kaggle) data and a laptop prototype of the recognizer.

Table 7. Definitions of the risk levels.

| Level | Definition (likelihood and impact) | Response |
| --- | --- | --- |
| High | Likely to happen (more than about 50%) or already seen in preliminary tests, and would cause a target in Table 3 to be missed or a technical goal to be redesigned | Mitigation starts now; a backup plan is prepared and reviewed at every milestone |
| Moderate | Possible (about 20–50%), and would delay a task by weeks or reduce performance, although the targets can still be met with extra work | Mitigation is planned in advance; the risk is reviewed at team meetings |
| Low | Unlikely (less than about 20%), or the effect is small and can be handled within the normal schedule | Monitored; no extra action now |

Table 8. Risk and uncertainty assessment for the project tasks.

| Task | Risk or uncertainty | Level | Mitigation |
| --- | --- | --- | --- |
| Goal 1: Train the sign recognizer | Accuracy on unseen signers stays below the ≥ 75% top-1 target; our best model so far reaches 67.2% top-1 and 83.9% top-5 on the 250 Kaggle signs | High | Smaller service-counter vocabulary (on a 30-sign subset our v2 and v3 models already reach 81.5–84.0% top-1 and 90.5–93.0% top-5); hand-shape features (added in v4); fine-tuning on ASL Citizen (landmarks for the 155 target signs already extracted); abstain and ask the user to repeat when unsure |
| Goal 1: Recognition for different signers | Accuracy differs widely between people (46% to 79% top-1 across the three test signers for our best model, v4); with the v2 model on the 30-sign list and a threshold aimed at 5% error, the weakest test signer gets about 12% error | High | Test with diverse Deaf signers and report accuracy for each; set the threshold with recordings from many signers made with our own camera |
| Goal 1: Signs outside the vocabulary | The model must choose among known signs; in tests, about 15% to 28% of signs outside a 30-sign list were accepted, depending on the model | Moderate | Add an “other” class trained on unknown signs; the confirmation screen catches the remaining errors |
| Goal 1: Several signs without a pause | The method that splits signs made without lowering the hands has been tested on only three recordings by one signer | Moderate | Keep the rest pose between signs as the default, with a button as backup; test on more recordings and compare with a published segmentation model [9] |
| Goal 1: Use with our own camera | The training data was recorded on phones in portrait format; our camera differs in proportions, angle and lighting | Moderate | Body-relative coordinates that do not depend on the camera’s proportions (added in v4); record a test set with the device camera and fine-tune on it |
| Goal 1: Fingerspelling fallback (stretch goal) | Letter-by-letter recognition of names and other words outside the vocabulary may not be ready in time | Low | Not part of the accuracy targets; started only after the main vocabulary meets them (Section 4.1) |
| Project: Vocabulary selection with Deaf ASL users | Recruiting participants and any IRB review may take longer than planned; some service-counter words, such as RECEIPT and RETURN, were not found in either training dataset | Moderate | Contact the NJIT ASL community early; start from a draft list of service-counter signs available in ASL Citizen; record missing signs from many signers or replace them with available signs; use team recordings only for debugging |
| Goal 2: Signs to English sentence | Templates cannot cover every sign sequence, and the language model fallback may produce a wrong or invented sentence | Moderate | Templates for the most frequent phrases first; the fallback may use only the recognized words; every sentence is shown for confirmation before it is spoken |
| Goal 2: Translation to Turkish and Spanish | NLLB-200 may translate short, informal phrases poorly | Low | Check the template phrases with native speakers and store approved translations; rate a fixed test set |
| Goal 2: Speech output | Voice quality or naturalness may be poor in one of the three languages | Low | Piper provides voices for all three languages; choose and test voices early |
| Goal 2: Reply channel | Background noise at a service counter raises Whisper’s word error rate, Turkish and Spanish replies must also be translated into English, and larger models may be too slow | Moderate | Directional microphone; voice-activity detection tuned on noisy recordings; choose the model size from the measured error rate and speed in each language |
| Goal 3: Landmark extraction on the Jetson | MediaPipe Holistic has not yet been tested on the Jetson’s ARM processor; it may not run there, or may run below 15 frames per second | High | Test it in the first week after purchase; alternatives are separate pose and hand models or other pose models run with TensorRT, and a lower camera resolution |
| Goal 3: Memory and latency on the Jetson | All models may not fit together in 8 GB, or the 1.2 s latency target may be missed | Moderate | Reduced precision (FP16 or INT8); load Whisper only while the hearing person speaks; store translations and audio of template phrases; time each step on a laptop first |
| Goal 3: Power and heat | Power draw may be too high for a battery, or the module may slow down when hot | Low | Measure power and choose the power mode; use wall power if needed; add a fan and vents |
| Goal 3: Hardware purchase | Delivery delays or higher prices than estimated | Low | Order early; develop on laptops in parallel until the hardware arrives |
| Project: Integration and schedule | Parts built separately by different team members may not work together late in the project | Moderate | Agree on the data passed between goals now and test each part with sample data; run a full integration test at each milestone |
| Project: Data licenses | Training data or models derived from it could be published by mistake, for example in a public repository | Low | Keep datasets and trained models in private team storage only; check every license before use |

The highest risks are recognition accuracy, differences between signers, and landmark extraction on the Jetson. The first two are reduced by the main design choice of the project: because the device abstains when it is unsure and speaks only after the user confirms, lower accuracy mainly makes the conversation slower, since most wrong signs are caught before anything is spoken. The third risk will be tested first, as soon as the hardware arrives, so that an alternative can be adopted early if needed.

12. References

1.	Tran, N., Ladner, R. E., and Bragg, D. U.S. Deaf community perspectives on automatic sign language translation. Proceedings of the 25th International ACM SIGACCESS Conference on Computers and Accessibility (ASSETS ’23), New York, NY, USA, 2023. doi:10.1145/3597638.3614507.

2.	Desai, A., Berger, L., Minakov, F. O., Milan, V., Singh, C., Pumphrey, K., Ladner, R. E., Daumé III, H., Lu, A. X., Caselli, N., and Bragg, D. ASL Citizen: A community-sourced dataset for advancing isolated sign language recognition. Advances in Neural Information Processing Systems, 36 (Datasets and Benchmarks Track), 2023. arXiv:2304.05934.

3.	Zhang, X., and Duh, K. Approaching sign language gloss translation as a low-resource machine translation task. Proceedings of the 1st International Workshop on Automatic Translation for Signed and Spoken Languages (AT4SSL), 60–70, 2021.

4.	Hu, J., He, Z., Huang, H., Li, Z., Li, Z., and Fang, Y. SignDino: Self-supervised sign language representation learning via temporal-axis self-distillation. arXiv preprint arXiv:2609.06296, 2026.

5.	Gan, S., Liu, X., Yin, Y., Liu, N., Liu, K., Tuerdaken, D., Jiang, Z., Xie, L., Lu, S., and Wen, H. Learning effective sign features without text for gloss-free sign language translation. Proceedings of the IEEE/CVF Conference on Computer Vision and Pattern Recognition (CVPR), 9827–9836, 2026.

6.	Lugaresi, C., Tang, J., Nash, H., McClanahan, C., Uboweja, E., Hays, M., Zhang, F., Chang, C.-L., Yong, M. G., Lee, J., Chang, W.-T., Hua, W., Georg, M., and Grundmann, M. MediaPipe: A framework for building perception pipelines. arXiv preprint arXiv:1906.08172, 2019.

7.	Sohn, H. 1st place solution: 1DCNN combined with Transformer. Google – Isolated Sign Language Recognition Competition, Kaggle, 2023. Available: https://www.kaggle.com/competitions/asl-signs/writeups/hoyeol-sohn-1st-place-solution-1dcnn-combined-with [Accessed: 25-Sep-2026].

8.	Licciardello, R., Fargetta, G., Ortis, A., and Battiato, S. CSLRTransformer: A pose-only system for continuous sign language recognition. Proceedings of the IEEE/CVF Conference on Computer Vision and Pattern Recognition (CVPR) Workshops, 2026.

9.	Moryossef, A., Jiang, Z., Müller, M., Ebling, S., and Goldberg, Y. Linguistically motivated sign language segmentation. Findings of the Association for Computational Linguistics: EMNLP 2023, 12703–12724, 2023.

10.	Fayyazsanavi, P., Anastasopoulos, A., and Košecká, J. Gloss2Text: Sign language gloss translation using LLMs and semantically aware label smoothing. Findings of the Association for Computational Linguistics: EMNLP 2024, 16162–16171, 2024.

11.	NLLB Team, Costa-jussà, M. R., Cross, J., et al. No Language Left Behind: Scaling human-centered machine translation. arXiv preprint arXiv:2207.04672, 2022.

12.	Hansen, M. Piper: A fast, local neural text to speech system. GitHub repository, 2023. Available: https://github.com/rhasspy/piper [Accessed: 25-Sep-2026].

13.	Radford, A., Kim, J. W., Xu, T., Brockman, G., McLeavey, C., and Sutskever, I. Robust speech recognition via large-scale weak supervision. Proceedings of the 40th International Conference on Machine Learning (ICML), PMLR, 202, 28492–28518, 2023.

14.	Traub, J., Bungert, T. J., Lüth, C. T., Baumgartner, M., Maier-Hein, K. H., Maier-Hein, L., and Jaeger, P. F. Overcoming common flaws in the evaluation of selective classification systems. Advances in Neural Information Processing Systems, 37, 2024.

15.	Bragg, D., Koller, O., Bellard, M., Berke, L., Boudreault, P., Braffort, A., Caselli, N., Huenerfauth, M., Kacorri, H., Verhoef, T., Vogler, C., and Morris, M. R. Sign language recognition, generation, and translation: An interdisciplinary perspective. Proceedings of the 21st International ACM SIGACCESS Conference on Computers and Accessibility (ASSETS ’19), 16–31, 2019.

16.	Atwell, K., Imai, S., Bragg, D., and Alikhani, M. “Nothing about us without us”: Perspectives of global Deaf and hard-of-hearing community members on sign language technologies. arXiv preprint arXiv:2512.08839, 2025.

17.	SignAll Technologies. SignAll translates sign language to English automatically. PRWeb press release, 2018. Available: https://www.prweb.com/releases/signall-translates-sign-language-to-english-automatically-868736288.html [Accessed: 25-Sep-2026].

18.	Menefee, M., Nash, D., and Chandler, T. Automated sign language translation and communication using multiple input and output modalities. U.S. Patent No. 10,489,639 B2, 2019.

19.	Kelly, N. A. Realtime AI sign language recognition. U.S. Patent Application Publication No. 2022/0327961 A1, 2022.

20.	Zhou, Z., Menne, T., Li, K., Xu, K., Feng, Z., and Lee, C.-H. System and method for automated sign language recognition. U.S. Patent Application Publication No. 2016/0307469 A1, 2016.

21.	Sakou, H., Sagawa, H., Abe, M., Ichikawa, A., Inoue, K., Arai, K., Shimura, T., and Toda, Y. Sign recognition apparatus and method and sign translation system using same. U.S. Patent No. 5,887,069, 1999.

22.	U.S. Department of Justice, Civil Rights Division. ADA requirements: Effective communication. ADA.gov, 2020. Available: https://www.ada.gov/resources/effective-communication/ [Accessed: 01-Oct-2026].

23.	IEEE. IEEE Code of Ethics. IEEE Policies, Section 7.8, 2020. Available: https://www.ieee.org/about/corporate/governance/p7-8.html [Accessed: 01-Oct-2026].

24.	IEEE. IEEE Standard Model Process for Addressing Ethical Concerns during System Design. IEEE Std 7000-2021, 2021. Available: https://standards.ieee.org/ieee/7000/6781/ [Accessed: 14-Oct-2026].

25.	IEEE. IEEE Standard for Data Privacy Process. IEEE Std 7002-2022, 2022. Available: https://standards.ieee.org/ieee/7002/6898/ [Accessed: 14-Oct-2026].

26.	IEEE. IEEE Standard for System, Software, and Hardware Verification and Validation. IEEE Std 1012-2024, 2025. Available: https://standards.ieee.org/ieee/1012/7324/ [Accessed: 15-Oct-2026].

27.	IEEE. IEEE Recommended Practice for Framework and Process for Deep Learning Evaluation. IEEE Std 2841-2022, 2023. Available: https://standards.ieee.org/ieee/2841/7674/ [Accessed: 14-Oct-2026].

28.	UL. Audio/Video, Information and Communication Technology Equipment – Part 1: Safety Requirements. ANSI/UL 62368-1, 3rd ed., 2019. Available: https://webstore.ansi.org/standards/ul/ul62368ed2019 [Accessed: 15-Oct-2026].

29.	National Institute of Standards and Technology. Artificial Intelligence Risk Management Framework (AI RMF 1.0). NIST AI 100-1, 2023. doi:10.6028/NIST.AI.100-1.